## Slide 1: Sunfish Lake Park Buckthorn Removal Progress
Presentation to Lake Elmo Parks Commission October 20, 2025
Larissa Mottl, Stantec, Project Manager

## Slide 2: Phases of the Sunfish Lake Park Restoration Project
Funded by: Mn Department of Natural Resources, Conservation Legacy Partners program
Phase 1, 40 acres, $154K Completed
Phase 2, 140 acres, $457K Ends 6/2026
Phase 3, $50K, completion ?/2026
Seeking further funding

## Slide 3: Remaining Phase 2 Scope
Invasive brush treatments
80 acres of foliar spot spray in woody removal areas
Winter fuelwood reduction
Additional limited forestry mowing & down dead wood pile/burn with snow
Prescribed burns (up to 4 units)
Herbaceous weed control
Burdock, garlic mustard, Canada thistle
33-47 acres
Cut/stump treatment (volunteers, Stantec)
Buckthorn, honeysuckle, barberry, burning bush, roundleaf bittersweet, white poplar

## Slide 4
Brush foliar spray (purple areas)
Brush cut/treat/pile (volunteers)
Fuelwood reduction (forestry mow; pile/burn)
Weed spot treat (trails, burn piles)

## Slide 5
Phase 3 Grant - Controlled burn (19 ac), this fall or next spring
Spr 2026
Spr 2026
Spr 2026
Spr 2026

## Slide 6
Photopoint – view North

## Slide 7
Oct 25, 2023

## Slide 8
Feb 12, 2025

## Slide 9
May 10, 2025

## Slide 10
Sept 23, 2025

## Slide 11
Photopoint – view East

## Slide 12
Oct 25, 2023

## Slide 13
Feb 12, 2025

## Slide 14
Photopoint – view West

## Slide 15
May 2025 – green up after April 23 burn

## Slide 16
May 18, 2025 – green up after April 23 burn

## Slide 17
May 18, 2025 – wild geranium blooms

## Slide 18
Photopoint – view West

## Slide 19
Oct 25, 2023 – before restoration

## Slide 20
May 2025 – green up after woody removal and forestry mow

## Slide 21
Photopoint – view East

## Slide 22
Oct 25, 2023 – before restoration

## Slide 23
May 2025 – green up after woody removal and forestry mow

## Slide 24
May 18, 2025 – after selective tree & down dead wood removal & forestry mow

## Slide 25
May 26, 2025 – Nodding trillium

## Slide 26
May 18, 2025 Phase 1